SOFTWARE DEVELOPMENT

Project plan project Hangman
Marcus Gärdskog Hill Start date : 24-01-2019

Contents	Page

1 Revision History	3

2 General Information	4

3 Vision	5

4 Project Plan	7

  1. Introduction	7
  2. Justification	7
  3. Stakeholders	7
  4. Resources	7
  5. Scope, Constraints And Assumptions	7
  6. Hard-and Software Requirements	7
  7. Overall Project Schedule	7
  8. Scenarios	7
5 Iterations	8

  1. Iteration 1	8
  2. Iteration 2	8
  3. Iteration 3	8-9
  4. Iteration 4	9
6 Risk Analysis	10

  1. Risks and strategies	10

7 Timelog	11

8 Files	12

Revision History

Date	Version	Description	Author
02/03/19	1	First draft	Marcus Gärdskog Hil
02/11/19	2	Addin use case/ scenarios	Marcus Gärdskog Hill
02/12/19	3	Moved "make system work with minimal features to week 8 according to deadline from school	Marcus Gädskog Hill

2 General Information

Project Summary
Project name ID	Java Hangman
Project Manager	Marcus Gärdskog Hill
Main client	Lnu.se 1dv600

Key Stakeholders	Marcus Gärdskog Hill
Executive Summary

In this project I will create a console/text based Hangman game in Java. The application will use the java reserved keywords as the words for the game. The words will be read from the site https://docs.oracle.com/javase/tutorial/java/nutsandbolts/_keywords.html. / If there is time there will be an added option to read the words from any site selected by the user. / Hangman is a simple guessing game where the user guesses one letter at the time and for every wrong guess, (guessing a letter that is not part of the word) the image of the man getting hanged gets one more piece added to it. If the user cannot guess the complete word before the image of the man is full, the user loses. https://en.wikipedia.org/wiki/Hangman_(game) / The system will be build as a part of a software engineering course (1dv600) at Linné university in Kalmar, Sweden.

3 Vision
1 Introduction

  1. Overview
     The system is a textbased version of the classic game Hangman written in Java, they system will read the words for the game from the web and present the gameplay in the console. Version controll will be done by git bash.
  2. Purpose
     The main purpose of this project is to create a system that will fill the reqirements for a Hangman game and be able to read information from webpages using Java.
     The purpose is also for me to learn how to plan a software engineering project properly for the course 1dv600 at the Linné univeristy in Kalmar, Sweden.

  1. System usage
    The system will only be used inside ecplipse or a similar EDI and only for testing by me and the teachers of this course. No future use is anticipated and the system will not be maintenanced once the course is complete.
  2. System requirements (Software requriements)

Functional requriments, Feature	Functional requriments, Rationale

Enter a username	The user need to enter a username so that highscore can be keept. (If time)
User input	The system will scan input from the user to make the game interactive.
Text output to console	The game will be presented in text in the console.

Reading from the web	To extend the number of words and easily add more the system will be able to read information from the web and save it as words for the game.
Game play	The system will ask the user to guess a letter and check if this letter is in the current word. If not the hangman image will be one more step to completion and if the user is right, the letter will be saved in the correct spot(s). / Example: / Wrong guesses: 3 / Right guesses: 2 ___ / | o / | / | \ R _ _ E _ _ E_

Amount of Guesses allowed	9 wrong guesses is the max.
Error handling	If the user enters something other than aA – zZ.

Make the "read from the web" class reusable	I want to be able to reuse the class reading from the web in other projects
Non functional requirments, Feature	Non functional requirments, Rational

Speed, Performance	The user shall not have to wait for the game to load or fetch the words from the web.
Operational	Any Java EDI is needed to run the system

Modifiability	The system shall be devided into minium 3 classes to make modifying easy. One class reading from the web, one or more classes with game logic and one class containing main.
Security	The system will be designed to not have any sensitive information.

Usability	Anyone with basic Java knowledge shall be able to run the system.
Platform	Any system that can run a Java EDI or a working modern browser shall be able to run the system localy or at a online EDI

  2. User requirements
User requirement	Supporting feature
The user will need to have a basic knowledge of eclipse or other Java EDI and the language of Java in order run the application	There is no supporting feature from the development team to teach the user Java

  4 project plan
  1. Introduction
     This project plan spans for 7 weeks and will produce a textbased version of the classic game Hangman in Java. This project is a part of course 1dv600 at linné university, Kalmar, Sweden. The first part of the system to be built will be the class that read words from the web, this function is something I don't know how to do so it has the highest risk. Once this is done the next class will be the class holding the game logic wich I feel confident I can handle without problems. The testing will be carried out through out the whole process but intensify in the last few weeks.
  2. Justification
     This system will be build because it is required to pass the software engineering course. The system will be able to read from the web because this is something I want to learn how to do.
  3. Stakeholders
    The key stakeholder for this project is me, Marcus and I will me planning an programming this system. The teacher are:
    Tobias Andersson Gidlund
    Daniel Toll
    Tobias Olsson
  4. Resources
     Computer, Eclipse and internet connection
  5. Scope, constrains and assumptions
     The system will be textbased single player with a highscore and it will read the words for the gameplay from the web. Constrains for the system is that it should be text based according to the instructions and I have 7 weeks to finish it. I assume that I have the ability to read the words from the web, if not I will work around this problem as suggested in the risk analysis. The game will be played directly inside the EDI so the user will need basic knowledge about Java and some EDI.
  6. Hard-and software requirements
     The system needs a Java EDI to run and a computer capable of running such EDI.

4.7 Overall Project Schedule
Week	Activity
5 and 6	Create and hand in the first version of the product plan and skelleton code with as much information as possible during the first increment.
7	Learn UML and implement it in the project plan where it is applicable
8	Develop class to read words from the web and develop testplan
8 and 9	Design the game with minimal features. Start testing the system
10	Continue testing the system
11	Finilize and present the Git-repo
12	Hand in the project

4.8 Scenarios
Use case 1: Playing the game
Main Scenario:
Pre-condition: The user has an java IDE open with the code for this system.
1.User wants to play the game.
2.System displays how long the word is . . . and ask user to guess a letter.
3.User guesses letter B.
4.System tells user where in the word B appears "B . .".
5.User makes second guess of C.
6.System tells User there is no C in the word and creates the top of the	Hangman.
7.User guesses letter I.
8.System tells user where in the word I appears "BI_" .
9.User guesses letter T.
10.System tells user where in the word T appears. And lets the user know he has won	the game with a total of four guesses he has guessed the word BIT.
Post-condition: The game is back at its starting point and user can choose to start again, change adress to fetch words from or quit game.
Extentions:
1.1 User wants to fetch words from specific wikipedia page.
1.User types in the specific english wikipedia adress from where he wants to fetch the	words
2.System cannot fetch words from site, tells the user and ask him to try again.
3.User chooses another site.
4.System fetches words from site and starts game.

3.1 User inputs other character than letter aA-zZ.
1. System let user know that the guess have to be a letter but does not count the guess.
10.1 User guesses wrong 9 times until the Hangman is complete.
1. System tells user he has lost, display the correct word and ask user if he want to play again.

5 Iterations

5.1 Iteration 1:
When:	To do:	Time Estimates:	Recources:
week 5-6	Create the first draft of the project plan.	8 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 5-6	Create Skeleton Code	1 hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 5-6	Hand in first draft and skeleton code	15 minutes	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

5.2 Iteration 2:

When:	To do:	Time Estimates:	Recources:
week 7	Add to project plan what is discovered to be missing from Iteration 1	5 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 7-8	Create class that reads the words from the web and save them in an ArrayList.	10 Hours / Accual Time = 5 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 7-8	Develop test plan	5 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

week 7-8	Add UML to project plan	5 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
Week 8	Make game work whit minimum features.	10 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

5.3 Iteration 3:
When:	To do:	Time Estimates:	Recources:
week 9-10	Add to project plan what is discovered to be missing from Iteration 2	3 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 9-10	Create the user input class whit minimum features.	2 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 9-10	Create the game logic class whit minimum features.	10 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

Week 10	Create the Main class	1 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

5.4 Iteration 4:
When:	To do:	Time Estimates:	Recources:
week 11	Add to project plan what is discovered to be missing from Iteration 3	2 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 11-12	Add Highscore	3 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 11-12	Add timer	3 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

week 12-13	Add option read words from different site	3 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)
week 12-13	Comprehensive testing	12 Hours	Eclipse,Oracle website, Internet connection, lectures, book Sommerville (2015)

6 Risk Analysis

6.1 Risks and strategies
Project risks:	Bussines risks:	Product risks:
I might have to work overtime during this course and this would put me behind schedual / Probability: 5 / impact: delays / Avoidance strategie: Tell boss that I rather not work extra during this project. / Contingency plan: Work on project during work hours.	I might burnout Probability: 1 / impact: catastrophic. / Avoidance strategie: start work in time and get lots of sleep.	Reading words from the web might be harder than anticipated. Probability: 6 / Impact: Delays or change of specifications. / Contingency plan: manually program the requried words or read in different words.
The time estimates might be off and therefore some extra features will not be implemented. / Probability: 5 impact: less complete system		Game logic might not be as easy as I anticipate. / Probability: 2 impact: Delays and possible F in course.

7 Timelog

To do:	Estimated Time	Accual time
Create first draft of project plan and skeleton code. / 19-01-24 / 19-02-03	9 hours / 15 minutes	12 hours
Refined the project plan. 19-02-06	1 hours	1 hours
Read chapter 6 in Patternsbook	1 hour	5 Hours
Create text based use cases	2 Hours	2 hours
Create basic use case diagram	8 hours	3 hours
Expand the use case model	3 hours	2 hours
Fully dressed use case	3 hours
Model behavior with UML state machine	6 hours
Play game state machine	2 hours

Implement basic version	8 hours	10 hours
Create Class diagrams	6 hours	4 hours

8 Files related to project:

File:	Description:
ProjectPlanHangman.odt	Full project plan
HangmanLogic.java	Class containing Game logic
ReadWordsFromWeb.java	Class reading words from the web
HangmanMain.java	Hangman program Main class